Phase-4 Project Planning

| Field | Details |
| --- | --- |
| Date | 28-09-2026 |
| Team ID | SWTID-2026-8733 |
| Project Name | Implement Client Script & UI Policy (Incident) |
| Maximum Marks | 4 Mark |

Project planning

Project Planning is the structured phase where we define how the Implement Client Script & UI Policy (Incident) project will be executed, monitored, and delivered successfully.

- Work Breakdown Structure (WBS) Table

| Task Module | Sub-Tasks / Work Items | Key Deliverables |
| --- | --- | --- |
| 1. Environment Setup | Configure sub-production instance and initialize Update Set | Development Update Set created |
| 2. UI Policy Build | Configure condition (Impact = 1 - High) and UI Policy Actions | Mandatory Assignment group & Read-Only Urgency rules |
| 3. Client Scripts Build | Write onChange, onSubmit, and onCellEdit JavaScript logic | Active client scripts on incident table |
| 4. Testing & QA | Execute unit tests and cross-browser validations. | Signed-off Test Case Matrix |
| 5. Deployment | Preview, resolve conflicts, and commit Update Set to target instance. | Fully deployed production-ready configuration |

- Project Schedule & Timeline Table

| Phase / Module | Estimated Duration | Dependencies | Milestone Target |
| --- | --- | --- | --- |
| Setup & Architecture | Days 1 - 3 | Approved Technical Design | Environment & Update Set Ready |
| UI Policy Configuration | Days 4 - 7 | Setup Completed | UI Policies Configured & Tested |
| Client Scripts Development | Days 8 - 14 | UI Policies Ready | All 3 Client Scripts Implemented |
| Testing & Defect Fixes | Days 15 - 20 | Development Completed | Test Sign-off Received |
| Deployment & Closure | Days 21 - 24 | QA Sign-off | Update Set Committed & Handover |

- Resource Allocation (RACI) Table

| Activity / Task | ServiceNow Developer | QA Engineer | System Administrator |
| --- | --- | --- | --- |
| Environment & Update Set Setup | Consulted | Informed | Accountable / Responsible |
| UI Policy & Client Script Development | Accountable / Responsible | Consulted | Informed |
| Test Case Execution | Consulted | Accountable / Responsible | Informed |
| Update Set Migration & Commit | Responsible | Consulted | Accountable |

- Risk Management Table

| Risk ID | Risk Event | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| R-01 | Script conflict with existing UI Policies | High | Enforce proper execution order and test interactions together |
| R-02 | Slow form load due to client-side logic. | Medium | Avoid synchronous GlideRecord calls and keep JavaScript lightweight |
| R-03 | Users bypassing form logic via List View | High | Deploy onCellEdit script to block direct inline edits |